Meeting Agenda

**Date:** 2016-04-16 16:05  
**Facilitator:** Daniel  
**Participants:** Adam, Daniel, Marcus, Patrik

## 1. Objectives (5 min)

*Resolve any issues preventing the team to continue. Short clear description.*

Figure out what to name the packages in the project.

Whether or not to buy a domain

Create a basic UML Class diagram for the first use case so that we are able to start implementing.

## 2. Reports from previous meeting (15 min)

*Each groupmember reports outcome of assigned issues, see also 4.*

**Patrik:** Maven project has been set up and pushed to the GitHub repository.

**Daniel/Marcus:** The presentation has been finished and is ready for monday's seminar.

**Adam:** The transition in the logo has now been fixed.

## 3. Discussion items (35 min)

*Discuss issues from 1 and 2, possibly new or more general issues (very short notes/keywords).*

Planning to buy the domain huestew.com and arrange the packages thereafter.

## 4. Outcomes and assignments (5 min)

*Outcomes from 3. I.e. write down what's decided and why it was decided? Sync with other documentation (add terms to wordbook). From outcomes, 1, 2 and 3, (re)assign each groupmember issues to solve.*

**Adam:** Buy huestew.com domain  
**Patrik:** Create packages and a main class

**Everyone:** Work on UML for the most high priority use cases and start implementing.

## 5. Wrap up

*Write down unresolved issues for next meeting. Time and location for next meeting.*

Tuesday, April 19th at 15:30